# SOUQSYRIA MVP1 - PROJECT MANAGEMENT DOCUMENTATION

# سوق سوريا - Phase 1: Core B2C Marketplace

# Executive Summary

SouqSyria MVP1 represents the foundational phase of Syria's premier multi-vendor e-commerce marketplace. This phase focuses on delivering a fully functional B2C shopping experience enabling customers to browse products, manage carts, complete checkout, and process payments using Syrian-specific payment methods.

MVP1 Scope: Authentication, Product Catalog, Categories, Shopping Cart, Checkout, Orders, Payments, Shipping, and Address Management with full Arabic RTL support.

Timeline: 3 months (6 two-week sprints)

Team Size: 18-22 members across 5 functional teams

Technology: Angular 18 (Frontend) + NestJS 10 (Backend) + MySQL 8 + Redis

Goal: Users can browse, search, and purchase products with Syrian payment methods

# SECTION 1: TEAM STRUCTURE & ROLES

## 1.1 MVP1 Team Overview

| Team | Headcount | Lead | Focus Areas |
| --- | --- | --- | --- |
| Frontend | 5 | Frontend Lead | Angular components, state management, RTL |
| Backend | 5 | Backend Lead | NestJS APIs, TypeORM, Redis caching |
| UI/UX | 2 | UX Lead | Design system, Arabic typography, prototypes |
| QA | 3 | QA Lead | Manual + automated testing, performance |
| Cross-Functional | 3 | PM/SPM | Product ownership, Scrum, documentation |
| TOTAL | 18 | - | - |

## 1.2 Frontend Team (5 members)

| # | Role | Seniority | Count | Module Ownership | Key Responsibilities |
| --- | --- | --- | --- | --- | --- |
| 1 | Frontend Lead/Architect | Senior/Lead | 1 | Architecture, code review, standards | Technical decisions, PR reviews, mentoring, sprint planning |
| 2 | Senior Angular Developer | Senior | 2 | Products, Cart, Checkout modules | Complex features, state management, API integration |
| 3 | Mid Angular Developer | Mid | 1 | Auth, Account, Addresses | Feature implementation, unit tests, bug fixes |
| 4 | Junior Angular Developer | Junior | 1 | Homepage, Categories, UI components | Component development, styling, testing |

## 1.3 Backend Team (5 members)

| # | Role | Seniority | Count | Module Ownership | Key Responsibilities |
| --- | --- | --- | --- | --- | --- |
| 1 | Backend Lead/Architect | Senior/Lead | 1 | Architecture, security, performance | API design, database schema, code standards |
| 2 | Senior NestJS Developer | Senior | 2 | Products, Orders, Payments | Complex business logic, integrations, caching |
| 3 | Mid NestJS Developer | Mid | 1 | Auth, Users, Cart | CRUD operations, validation, testing |
| 4 | Database Engineer | Mid | 1 | MySQL, TypeORM, migrations | Schema design, queries, performance tuning |

## 1.4 UI/UX Team (2 members)

| # | Role | Seniority | Count | Focus Areas | Key Responsibilities |
| --- | --- | --- | --- | --- | --- |
| 1 | UX Lead/Designer | Senior | 1 | User flows, wireframes, prototypes | Design system, Material theming, RTL patterns |
| 2 | UI Designer | Mid | 1 | Visual design, Arabic typography | Component designs, icons, responsive layouts |

## 1.5 QA Team (3 members)

| # | Role | Seniority | Count | Focus Areas | Key Responsibilities |
| --- | --- | --- | --- | --- | --- |
| 1 | QA Lead | Senior | 1 | Test strategy, automation framework | Test planning, defect triage, release sign-off |
| 2 | QA Engineer | Mid | 1 | Manual testing, regression | Test cases, exploratory testing, UAT support |
| 3 | Automation QA | Mid | 1 | Jest, Karma, E2E tests | Test automation, CI integration, coverage reports |

## 1.6 Cross-Functional Team (3 members)

| # | Role | Seniority | Count | Focus Areas | Key Responsibilities |
| --- | --- | --- | --- | --- | --- |
| 1 | Senior Project Manager | Senior | 1 | Scrum, delivery, stakeholders | Sprint planning, ceremonies, risk management |
| 2 | Product Owner | Senior | 1 | Backlog, requirements, acceptance | Story writing, prioritization, demos |
| 3 | Technical Writer | Mid | 1 | Documentation, API docs | User guides, Swagger docs, README files |

## 1.7 MVP1 Organization Chart

┌─────────────────────┐

│   Project Sponsor   │

└──────────┬──────────┘

│

┌──────────▼──────────┐

│  Senior PM (SPM)    │

│   + Product Owner   │

└──────────┬──────────┘

┌─────────────┬──────┴──────┬─────────────┐

▼             ▼             ▼             ▼

┌─────────┐   ┌─────────┐   ┌─────────┐   ┌─────────┐

│ FE Lead │   │ BE Lead │   │ UX Lead │   │ QA Lead │

│ (5 ppl) │   │ (5 ppl) │   │ (2 ppl) │   │ (3 ppl) │

└─────────┘   └─────────┘   └─────────┘   └─────────┘

## 1.8 Cost Estimation (MENA Region - Monthly)

| Role | Count | Monthly Salary (USD) | Total (USD) |
| --- | --- | --- | --- |
| Frontend Lead | 1 | $4,500-6,000 | $5,250 |
| Senior Angular Dev | 2 | $3,500-4,500 | $8,000 |
| Mid Angular Dev | 1 | $2,500-3,500 | $3,000 |
| Junior Angular Dev | 1 | $1,500-2,500 | $2,000 |
| Backend Lead | 1 | $4,500-6,000 | $5,250 |
| Senior NestJS Dev | 2 | $3,500-4,500 | $8,000 |
| Mid NestJS Dev | 1 | $2,500-3,500 | $3,000 |
| Database Engineer | 1 | $3,000-4,000 | $3,500 |
| UX Lead | 1 | $3,500-5,000 | $4,250 |
| UI Designer | 1 | $2,500-3,500 | $3,000 |
| QA Lead | 1 | $3,500-4,500 | $4,000 |
| QA Engineers | 2 | $2,500-3,500 | $6,000 |
| Senior PM | 1 | $5,000-7,000 | $6,000 |
| Product Owner | 1 | $4,000-5,500 | $4,750 |
| Technical Writer | 1 | $2,000-3,000 | $2,500 |
| TOTAL | 18 | - | $68,500/month |

MVP1 Total Budget (3 months): ~$205,500 (personnel only)

# SECTION 2: PM/SPM AGILE/SCRUM FRAMEWORK

## 2.1 Methodology Selection: Scrum

Selected: Scrum with 2-week sprints

Justification:

- Team size (18) is ideal for Scrum (not large enough for SAFe)

- Fixed MVP1 scope with clear deliverables suits sprint-based planning

- 2-week iterations allow fast feedback in volatile Syrian market

- Clear ceremonies provide structure for distributed team coordination

- Existing codebase (59 modules) requires incremental integration

## 2.2 Sprint Structure

Sprint Duration: 2 weeks (10 working days)

MVP1 Sprints: 6 sprints (S1-S6)

Sprint Cadence: Monday start, Friday end (bi-weekly)

## 2.3 Daily Schedule

| Time | Monday | Tuesday | Wednesday | Thursday | Friday |
| --- | --- | --- | --- | --- | --- |
| 09:00-09:15 | All-Hands Standup | Team Standups | Team Standups | Team Standups | Team Standups |
| 09:15-10:00 | Sprint Planning (Day 1) | Dev Work | Dev Work | Dev Work | Dev Work |
| 10:00-12:00 | Sprint Planning (Day 1) | Dev Work | Backlog Grooming | Dev Work | Dev Work |
| 12:00-13:00 | Lunch | Lunch | Lunch | Lunch | Lunch |
| 13:00-15:00 | Sprint Planning (Day 1) | Dev Work | Dev Work | Dev Work | Sprint Review (Day 10) |
| 15:00-17:00 | Dev Work | Dev Work | Dev Work | Dev Work | Retrospective (Day 10) |

## 2.4 Scrum Ceremonies

### 2.4.1 Daily Standup

| Attribute | Value |
| --- | --- |
| Duration | 15 minutes max |
| Time | 09:00 AM (Syria Time, GMT+3) |
| Format | Video call (Google Meet) + Jira board screen share |
| Attendees | All team members + PM + PO |
| Facilitator | Scrum Master (rotates weekly) |

Structure:

- Each person answers: What did I complete yesterday?

- What will I work on today?

- Any blockers or dependencies?

Anti-patterns to avoid:

- Exceeding 15 minutes - park detailed discussions

- Problem-solving during standup - schedule follow-up

- Status reporting to PM instead of team sync

### 2.4.2 Sprint Planning

| Attribute | Value |
| --- | --- |
| Duration | 4 hours (split: 2h goal/stories + 2h task breakdown) |
| When | Sprint Day 1, Monday 09:15-13:00 |
| Facilitator | Scrum Master |
| Attendees | Full team + PO |

Inputs:

- Refined backlog with estimated stories

- Team velocity from previous sprints

- Team capacity (account for PTO, holidays)

- Dependencies map between teams

Outputs:

- Sprint Goal (1 sentence)

- Sprint Backlog (selected user stories)

- Task breakdown per story

- Team commitment

Capacity Formula:

Available Hours = (Team Size × 6 hrs/day × 10 days) - (Meetings + PTO)

Sprint Velocity = Average of last 3 sprints

Commitment = min(Velocity, Available Capacity) × 0.8 (buffer)

### 2.4.3 Sprint Review/Demo

| Attribute | Value |
| --- | --- |
| Duration | 2 hours |
| When | Sprint Day 10, Friday 13:00-15:00 |
| Attendees | Dev teams + PO + Stakeholders |
| Environment | Staging (https://staging.souqsyria.com) |

Agenda:

- Sprint goal recap (5 min)

- Frontend demo - UI flows (30 min)

- Backend demo - API endpoints via Swagger (20 min)

- QA summary - test coverage, bugs found (10 min)

- Stakeholder feedback (30 min)

- Story acceptance/rejection (15 min)

- Next sprint preview (10 min)

### 2.4.4 Sprint Retrospective

| Attribute | Value |
| --- | --- |
| Duration | 1.5 hours |
| When | Sprint Day 10, Friday 15:00-16:30 |
| Format | Start/Stop/Continue (rotating formats) |
| Facilitator | Scrum Master (rotate each sprint) |

Output: 3-5 action items with owners, tracked in Jira

### 2.4.5 Backlog Grooming/Refinement

| Attribute | Value |
| --- | --- |
| Duration | 2 hours |
| Frequency | Weekly (Wednesday 10:00-12:00) |
| Participants | PO + Tech Leads + Senior Devs |

Activities:

- Story clarification and acceptance criteria

- Story point estimation (Planning Poker)

- Dependency identification

- Technical spike identification

Estimation Scale: Fibonacci (1, 2, 3, 5, 8, 13, 21)

## 2.5 Definition of Ready (DoR)

- User story follows INVEST criteria

- Acceptance criteria written in Given/When/Then format

- Story points estimated via Planning Poker

- UI/UX mockup approved (if applicable)

- API contract defined (if cross-team dependency)

- Dependencies identified and scheduled

- No blocking unknowns

- Fits within one sprint

## 2.6 Definition of Done (DoD)

- Code written and peer-reviewed (PR approved by 1 Senior + 1 Lead)

- Unit tests written and passing (>80% coverage)

- Integration tests passing

- Swagger documentation updated (backend)

- No ESLint/Prettier warnings

- Conventional commit messages used

- Code deployed to staging environment

- QA verified on staging

- Product Owner accepted

- No regression in existing features