# SECTION 3: USER STORIES - PART A

## Modules: Authentication, Users, Products, Categories

Total Stories in this section: 36

## MODULE 1: AUTHENTICATION & REGISTRATION

Stories: 11 | Backend: auth/ | Frontend: features/auth/

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-AUTH-001

Title: Email Registration with OTP

Story: As a Guest User, I want to register with my email address and verify via OTP, so that I can create a secure account.

Acceptance Criteria:

- Given I am on the registration page

- When I enter valid email, password (min 8 chars, 1 uppercase, 1 number), and name

- Then system sends 6-digit OTP to my email

- And I can enter the OTP within 10 minutes to complete registration

- And my account is created with 'pending_verification' status until OTP verified

Points: 8 | Priority: Must Have | Team: Backend + Frontend | Sprint: S1

Notes: API: POST /auth/register, POST /auth/verify-otp

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-AUTH-002

Title: Email/Password Login

Story: As a Registered Customer, I want to login with my email and password, so that I can access my account.

Acceptance Criteria:

- Given I am on the login page

- When I enter valid email and password

- Then I receive JWT access token (15min expiry) and refresh token (7 days)

- And I am redirected to the homepage or previous page

- And my last login timestamp is recorded

Points: 5 | Priority: Must Have | Team: Backend + Frontend | Sprint: S1

Notes: API: POST /auth/login

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-AUTH-003

Title: Google OAuth 2.0 Login

Story: As a Guest User, I want to login/register using my Google account, so that I can quickly access the platform.

Acceptance Criteria:

- Given I click 'Continue with Google' button

- When I authenticate with Google

- Then system creates/links my account using Google profile

- And I receive JWT tokens

- And I am logged in automatically

Points: 8 | Priority: Should Have | Team: Backend + Frontend | Sprint: S2

Notes: API: GET /auth/google, GET /auth/google/callback

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-AUTH-004

Title: Facebook OAuth 2.0 Login

Story: As a Guest User, I want to login/register using my Facebook account, so that I can access the platform without creating new credentials.

Acceptance Criteria:

- Given I click 'Continue with Facebook' button

- When I authenticate with Facebook

- Then system creates/links my account using Facebook profile

- And I receive JWT tokens

Points: 8 | Priority: Should Have | Team: Backend + Frontend | Sprint: S2

Notes: API: GET /auth/facebook, GET /auth/facebook/callback

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-AUTH-005

Title: Password Reset Flow

Story: As a Registered Customer, I want to reset my forgotten password via email, so that I can regain access to my account.

Acceptance Criteria:

- Given I click 'Forgot Password' link

- When I enter my registered email

- Then I receive password reset link (valid 1 hour)

- And clicking the link lets me set a new password

- And old sessions are invalidated after password change

Points: 5 | Priority: Must Have | Team: Backend + Frontend | Sprint: S1

Notes: API: POST /auth/forgot-password, POST /auth/reset-password

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-AUTH-006

Title: Token Refresh

Story: As a Logged-in User, I want my session to automatically refresh, so that I don't get logged out during active use.

Acceptance Criteria:

- Given my access token is about to expire (< 2 min remaining)

- When frontend detects token expiry

- Then system automatically calls refresh endpoint

- And I receive new access token without interruption

Points: 5 | Priority: Must Have | Team: Backend + Frontend | Sprint: S1

Notes: API: POST /auth/refresh-token

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-AUTH-007

Title: Logout with Token Blacklisting

Story: As a Logged-in User, I want to securely logout, so that my session cannot be reused.

Acceptance Criteria:

- Given I am logged in

- When I click logout

- Then my refresh token is blacklisted in Redis

- And my access token is invalidated

- And I am redirected to homepage

Points: 3 | Priority: Must Have | Team: Backend + Frontend | Sprint: S1

Notes: API: POST /auth/logout

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-AUTH-008

Title: Login Attempt Tracking

Story: As a Security Admin, I want failed login attempts to be tracked and limited, so that accounts are protected from brute force attacks.

Acceptance Criteria:

- Given a user fails login 5 times within 15 minutes

- When they attempt 6th login

- Then account is temporarily locked for 30 minutes

- And user receives lockout notification email

- And all attempts are logged in security_audit table

Points: 5 | Priority: Must Have | Team: Backend | Sprint: S2

Notes: Uses @nestjs/throttler + Redis

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-AUTH-009

Title: Guest Session Creation

Story: As a Guest User, I want to browse and add items to cart without registering, so that I can evaluate products before committing.

Acceptance Criteria:

- Given I visit the site without logging in

- When I add item to cart

- Then system creates guest session with UUID

- And cart is associated with guest session

- And session persists for 30 days via cookie

Points: 5 | Priority: Must Have | Team: Backend + Frontend | Sprint: S3

Dependencies: SS-CART-001

Notes: API: Uses GuestSession middleware

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-AUTH-010

Title: Remember Me Functionality

Story: As a Registered Customer, I want to stay logged in across browser sessions, so that I don't have to login every time.

Acceptance Criteria:

- Given I check 'Remember Me' during login

- When login is successful

- Then refresh token expiry extends to 30 days

- And session persists across browser restarts

Points: 3 | Priority: Should Have | Team: Backend + Frontend | Sprint: S2

Notes: Modifies refresh token expiry

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-AUTH-011

Title: Arabic Language Registration Form

Story: As an Arabic-speaking User, I want the registration form in Arabic with RTL support, so that I can easily understand and complete it.

Acceptance Criteria:

- Given I select Arabic language

- When I view registration form

- Then all labels, placeholders, and errors display in Arabic

- And form layout is RTL (fields aligned right)

- And validation messages are in Arabic

Points: 3 | Priority: Must Have | Team: Frontend | Sprint: S1

Notes: Uses i18n + SCSS RTL tokens

## MODULE 2: USER PROFILE & MANAGEMENT

Stories: 7 | Backend: users/ | Frontend: features/account/

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-USER-001

Title: View Profile Information

Story: As a Registered Customer, I want to view my profile information, so that I can verify my account details.

Acceptance Criteria:

- Given I am logged in

- When I navigate to My Account

- Then I see my name, email, phone, avatar, member since date

- And I see account statistics (orders count, wishlist count)

Points: 3 | Priority: Must Have | Team: Frontend + Backend | Sprint: S2

Notes: API: GET /users/profile

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-USER-002

Title: Update Profile Information

Story: As a Registered Customer, I want to update my profile details, so that my information stays current.

Acceptance Criteria:

- Given I am on my profile page

- When I update name, phone, or avatar

- Then changes are saved

- And I see success confirmation

- And changes reflect immediately

Points: 5 | Priority: Must Have | Team: Frontend + Backend | Sprint: S2

Notes: API: PATCH /users/profile

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-USER-003

Title: Change Password

Story: As a Registered Customer, I want to change my password, so that I can maintain account security.

Acceptance Criteria:

- Given I am on account settings

- When I enter current password and new password (meeting requirements)

- Then password is updated

- And all other sessions are invalidated

- And I receive confirmation email

Points: 5 | Priority: Must Have | Team: Frontend + Backend | Sprint: S2

Notes: API: POST /users/change-password

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-USER-004

Title: View Order History

Story: As a Registered Customer, I want to see my order history, so that I can track past purchases.

Acceptance Criteria:

- Given I am logged in

- When I go to My Orders

- Then I see list of orders with: order number, date, status, total, items count

- And orders are sorted by date (newest first)

- And I can filter by status (pending, shipped, delivered, cancelled)

Points: 5 | Priority: Must Have | Team: Frontend + Backend | Sprint: S4

Dependencies: SS-ORDER-001

Notes: API: GET /users/orders

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-USER-005

Title: Manage Address Book

Story: As a Registered Customer, I want to manage my saved addresses, so that checkout is faster.

Acceptance Criteria:

- Given I am on Address Book page

- When I add/edit/delete an address

- Then changes persist in my account

- And I can mark one address as default

- And addresses use Syrian format (governorate, city, district)

Points: 8 | Priority: Must Have | Team: Frontend + Backend | Sprint: S3

Notes: API: CRUD /addresses

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-USER-006

Title: Account Preferences

Story: As a Registered Customer, I want to set my account preferences, so that the platform suits my needs.

Acceptance Criteria:

- Given I am on account settings

- When I set language preference (Arabic/English)

- Then preference is saved

- And site displays in chosen language on next visit

Points: 3 | Priority: Should Have | Team: Frontend + Backend | Sprint: S3

Notes: Stored in user preferences JSON column

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-USER-007

Title: Delete Account Flow

Story: As a Registered Customer, I want to delete my account, so that I can remove my data from the platform.

Acceptance Criteria:

- Given I request account deletion

- When I confirm with my password

- Then account is soft-deleted (marked inactive)

- And personal data is anonymized after 30 days

- And I can reactivate within 30 days

Points: 5 | Priority: Could Have | Team: Backend | Sprint: S6

Notes: GDPR compliance - soft delete + anonymization

## MODULE 3: PRODUCT CATALOG

Stories: 12 | Backend: products/, variants/, pricing/ | Frontend: features/products/

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PROD-001

Title: Browse Products with Pagination

Story: As a Customer, I want to browse products with pagination, so that I can explore the catalog efficiently.

Acceptance Criteria:

- Given I am on a product listing page

- When page loads

- Then I see 20 products per page by default

- And I can navigate between pages

- And I see total product count and current page

Points: 5 | Priority: Must Have | Team: Backend + Frontend | Sprint: S1

Notes: API: GET /products?page=1&limit=20

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PROD-002

Title: Search Products

Story: As a Customer, I want to search products by keyword, so that I can quickly find what I need.

Acceptance Criteria:

- Given I am on any page

- When I enter search term in header search bar

- Then I see matching products (name, description, SKU)

- And search suggestions appear as I type

- And search works in both Arabic and English

Points: 8 | Priority: Must Have | Team: Backend + Frontend | Sprint: S2

Notes: API: GET /search?q=keyword, uses MySQL FULLTEXT

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PROD-003

Title: Filter Products by Category

Story: As a Customer, I want to filter products by category, so that I can narrow down my search.

Acceptance Criteria:

- Given I am viewing products

- When I select a category from filter sidebar

- Then only products in that category display

- And URL updates with filter parameter

- And product count updates

Points: 5 | Priority: Must Have | Team: Frontend + Backend | Sprint: S2

Notes: API: GET /products?categoryId=123

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PROD-004

Title: Filter by Price Range

Story: As a Customer, I want to filter products by price range, so that I can find products within my budget.

Acceptance Criteria:

- Given I am viewing products

- When I set min and max price in filter

- Then only products within range display

- And prices shown in Syrian Pounds (SYP)

Points: 5 | Priority: Must Have | Team: Frontend + Backend | Sprint: S2

Notes: API: GET /products?minPrice=1000&maxPrice=50000

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PROD-005

Title: Filter by Brand

Story: As a Customer, I want to filter products by brand, so that I can find my preferred brands.

Acceptance Criteria:

- Given I am viewing products

- When I select one or more brands from filter

- Then only products from selected brands display

- And I can clear brand filter

Points: 3 | Priority: Should Have | Team: Frontend + Backend | Sprint: S2

Notes: API: GET /products?brandIds=1,2,3

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PROD-006

Title: Sort Products

Story: As a Customer, I want to sort products by various criteria, so that I can find products based on my preference.

Acceptance Criteria:

- Given I am viewing products

- When I select sort option

- Then products reorder by: Price (low-high), Price (high-low), Newest, Popularity, Rating

- And selected sort persists during session

Points: 3 | Priority: Must Have | Team: Frontend + Backend | Sprint: S2

Notes: API: GET /products?sort=price_asc

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PROD-007

Title: View Product Detail Page

Story: As a Customer, I want to view detailed product information, so that I can make informed purchase decisions.

Acceptance Criteria:

- Given I click on a product

- When product page loads

- Then I see: images gallery, name, price, description, specifications, stock status

- And I can select variants (size, color)

- And I can add to cart or wishlist

Points: 8 | Priority: Must Have | Team: Frontend + Backend | Sprint: S2

Notes: API: GET /products/:id

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PROD-008

Title: Product Image Gallery

Story: As a Customer, I want to view multiple product images with zoom, so that I can see product details clearly.

Acceptance Criteria:

- Given I am on product detail page

- When I view images section

- Then I see thumbnail carousel

- And clicking thumbnail shows larger image

- And I can zoom on hover/click

Points: 5 | Priority: Must Have | Team: Frontend | Sprint: S2

Notes: Uses Swiper carousel

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PROD-009

Title: Product Variants Selection

Story: As a Customer, I want to select product variants, so that I can choose the exact item I want.

Acceptance Criteria:

- Given I am on a product with variants

- When I select size/color/material

- Then price updates if variant has different price

- And stock status updates for selected variant

- And image updates if variant has specific image

Points: 8 | Priority: Must Have | Team: Frontend + Backend | Sprint: S3

Notes: API: GET /products/:id/variants

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PROD-010

Title: Recently Viewed Products

Story: As a Customer, I want to see recently viewed products, so that I can easily return to items I browsed.

Acceptance Criteria:

- Given I have viewed products

- When I go to account or homepage

- Then I see last 10 viewed products

- And clicking takes me to product page

Points: 5 | Priority: Should Have | Team: Frontend | Sprint: S4

Notes: Stored in localStorage + synced if logged in

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PROD-011

Title: Share Product

Story: As a Customer, I want to share a product via social media, so that I can show products to friends.

Acceptance Criteria:

- Given I am on product detail page

- When I click share button

- Then I see options: Copy link, WhatsApp, Facebook, Twitter

- And shared link includes product image for social preview

Points: 3 | Priority: Could Have | Team: Frontend | Sprint: S5

Notes: Uses Web Share API + OG meta tags

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PROD-012

Title: Product Stock Status Display

Story: As a Customer, I want to see product availability, so that I know if I can purchase.

Acceptance Criteria:

- Given I view a product

- When checking stock status

- Then I see: In Stock (green), Low Stock (orange, <10 units), Out of Stock (red)

- And out of stock products show 'Notify Me' option

Points: 3 | Priority: Must Have | Team: Frontend + Backend | Sprint: S2

Notes: API returns stockStatus field

## MODULE 4: CATEGORIES

Stories: 6 | Backend: categories/ | Frontend: features/category/

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-CAT-001

Title: Browse Categories via Mega Menu

Story: As a Customer, I want to browse categories through a mega menu, so that I can easily navigate to products.

Acceptance Criteria:

- Given I hover over Categories in header

- When mega menu opens

- Then I see all top-level categories with icons

- And hovering shows subcategories

- And clicking navigates to category page

Points: 8 | Priority: Must Have | Team: Frontend | Sprint: S1

Notes: Uses category-navigation component

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-CAT-002

Title: Category Page with Products

Story: As a Customer, I want to view a category page with products, so that I can browse category offerings.

Acceptance Criteria:

- Given I click on a category

- When category page loads

- Then I see category banner, description

- And I see product grid with filter sidebar

- And I see breadcrumb navigation

Points: 5 | Priority: Must Have | Team: Frontend + Backend | Sprint: S2

Notes: API: GET /categories/:id, GET /categories/:id/products

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-CAT-003

Title: Category Hierarchy Navigation

Story: As a Customer, I want to navigate category hierarchy, so that I can drill down to specific subcategories.

Acceptance Criteria:

- Given I am on a parent category page

- When I view subcategories section

- Then I see grid of subcategories with images

- And clicking navigates to subcategory

- And breadcrumb shows full path

Points: 5 | Priority: Must Have | Team: Frontend + Backend | Sprint: S2

Notes: Supports 3 levels: Parent > Child > Grandchild

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-CAT-004

Title: Featured Categories on Homepage

Story: As a Customer, I want to see featured categories on homepage, so that I can quickly access popular categories.

Acceptance Criteria:

- Given I am on homepage

- When page loads

- Then I see Featured Categories section

- And each category shows image, name, product count

- And clicking navigates to category page

Points: 3 | Priority: Must Have | Team: Frontend + Backend | Sprint: S1

Notes: API: GET /featured-categories

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-CAT-005

Title: Mobile Category Navigation

Story: As a Mobile User, I want a mobile-friendly category menu, so that I can browse categories on small screens.

Acceptance Criteria:

- Given I am on mobile device

- When I tap hamburger menu

- Then I see accordion-style category list

- And tapping expands subcategories

- And back button returns to parent level

Points: 5 | Priority: Must Have | Team: Frontend | Sprint: S3

Notes: Uses mat-accordion component

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-CAT-006

Title: Category Search

Story: As a Customer, I want to search within a category, so that I can find specific products in a category.

Acceptance Criteria:

- Given I am on a category page

- When I use the search within category field

- Then results are filtered to current category

- And I can clear filter to see all

Points: 3 | Priority: Should Have | Team: Frontend + Backend | Sprint: S3

Notes: API: GET /categories/:id/products?search=keyword