# SECTION 3: USER STORIES - PART B

## Modules: Cart, Checkout, Payments, Shipping, Addresses

Total Stories in this section: 38

## MODULE 5: SHOPPING CART

Stories: 11 | Backend: cart/ | Frontend: features/cart/, store/cart/

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-CART-001

Title: Add Product to Cart

Story: As a Customer, I want to add products to my cart, so that I can purchase them later.

Acceptance Criteria:

- Given I am on product detail or listing page

- When I click 'Add to Cart' button

- Then product is added to cart with quantity 1

- And cart icon in header updates with item count

- And I see success toast notification

Points: 5 | Priority: Must Have | Team: Backend + Frontend | Sprint: S3

Notes: API: POST /cart/items

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-CART-002

Title: Update Cart Item Quantity

Story: As a Customer, I want to change item quantities in my cart, so that I can adjust my order.

Acceptance Criteria:

- Given I have items in cart

- When I increase/decrease quantity

- Then quantity updates

- And line item total recalculates

- And cart total recalculates

- And quantity cannot exceed available stock

Points: 5 | Priority: Must Have | Team: Backend + Frontend | Sprint: S3

Notes: API: PATCH /cart/items/:id

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-CART-003

Title: Remove Item from Cart

Story: As a Customer, I want to remove items from my cart, so that I can update my purchase.

Acceptance Criteria:

- Given I have items in cart

- When I click remove/delete button

- Then item is removed from cart

- And cart total recalculates

- And I can undo within 5 seconds

Points: 3 | Priority: Must Have | Team: Backend + Frontend | Sprint: S3

Notes: API: DELETE /cart/items/:id

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-CART-004

Title: View Cart Summary

Story: As a Customer, I want to see my cart summary, so that I understand what I'm buying.

Acceptance Criteria:

- Given I have items in cart

- When I view cart page

- Then I see: item image, name, variant, unit price, quantity, line total

- And I see subtotal, estimated tax, estimated shipping, grand total

- And totals display in Syrian Pounds (SYP)

Points: 5 | Priority: Must Have | Team: Frontend + Backend | Sprint: S3

Notes: API: GET /cart

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-CART-005

Title: Guest Cart (Anonymous Shopping)

Story: As a Guest User, I want to add items to cart without logging in, so that I can shop freely.

Acceptance Criteria:

- Given I am not logged in

- When I add item to cart

- Then cart is created with guest session ID

- And cart persists via cookie (30 days)

- And I can proceed to checkout (registration required at checkout)

Points: 8 | Priority: Must Have | Team: Backend + Frontend | Sprint: S3

Notes: Uses GuestSession middleware

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-CART-006

Title: Cart Merge on Login

Story: As a Customer, I want my guest cart to merge with my account cart when I login, so that I don't lose items.

Acceptance Criteria:

- Given I have items in guest cart

- When I login to my account

- Then guest cart items merge into my account cart

- And duplicate items increase quantity (not duplicate lines)

- And guest cart is cleared

Points: 8 | Priority: Must Have | Team: Backend | Sprint: S3

Notes: API: POST /cart/merge

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-CART-007

Title: Cart Validation (Stock Check)

Story: As a Customer, I want cart to validate stock availability, so that I don't order unavailable items.

Acceptance Criteria:

- Given I have items in cart

- When stock changes (another customer buys)

- Then I see warning if item is low stock

- And I see error if item is out of stock

- And I cannot checkout with out-of-stock items

Points: 5 | Priority: Must Have | Team: Backend + Frontend | Sprint: S4

Notes: Validation runs on cart view and checkout

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-CART-008

Title: Cart Persistence

Story: As a Customer, I want my cart to persist across browser sessions, so that I don't lose items.

Acceptance Criteria:

- Given I have items in cart

- When I close browser and return later

- Then my cart items are still there

- And prices are updated if changed

Points: 5 | Priority: Must Have | Team: Backend + Frontend | Sprint: S3

Notes: Backend persistence for logged-in, localStorage backup for guests

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-CART-009

Title: Apply Promo Code

Story: As a Customer, I want to apply a promo code to my cart, so that I can get discounts.

Acceptance Criteria:

- Given I have items in cart

- When I enter valid promo code

- Then discount is applied to eligible items

- And discount amount shows in cart summary

- And invalid code shows error message

Points: 8 | Priority: Should Have | Team: Backend + Frontend | Sprint: S5

Notes: API: POST /cart/apply-promo

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-CART-010

Title: Mini Cart in Header

Story: As a Customer, I want to see a mini cart preview in header, so that I can quickly check my cart.

Acceptance Criteria:

- Given I have items in cart

- When I hover/click cart icon in header

- Then I see mini cart dropdown with: item thumbnails, names, quantities, subtotal

- And I can go to full cart page

- And I can proceed to checkout directly

Points: 5 | Priority: Must Have | Team: Frontend | Sprint: S3

Notes: Uses cart store subscription

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-CART-011

Title: Cart Empty State

Story: As a Customer, I want clear feedback when my cart is empty, so that I know to add items.

Acceptance Criteria:

- Given my cart is empty

- When I view cart page

- Then I see empty cart illustration

- And I see 'Continue Shopping' button

- And I see suggested products

Points: 2 | Priority: Must Have | Team: Frontend | Sprint: S3

Notes: Uses skeleton loader pattern

## MODULE 6: CHECKOUT & ORDERS

Stories: 10 | Backend: orders/ | Frontend: features/checkout/

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-ORDER-001

Title: Select Shipping Address

Story: As a Customer, I want to select a shipping address during checkout, so that my order is delivered correctly.

Acceptance Criteria:

- Given I am on checkout page

- When I reach shipping step

- Then I see my saved addresses

- And I can select one or add new address

- And selected address shows Syrian format (governorate, city, district)

Points: 5 | Priority: Must Have | Team: Frontend + Backend | Sprint: S4

Dependencies: SS-USER-005

Notes: Uses checkout store state

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-ORDER-002

Title: Select Shipping Method

Story: As a Customer, I want to choose a shipping method, so that I can select delivery speed and cost.

Acceptance Criteria:

- Given I have selected shipping address

- When I view shipping options

- Then I see available methods with: name, estimated delivery, cost

- And selecting method updates order total

- And options are filtered by governorate (Syrian regions)

Points: 5 | Priority: Must Have | Team: Frontend + Backend | Sprint: S4

Notes: API: GET /shipping/methods?governorateId=X

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-ORDER-003

Title: Select Payment Method

Story: As a Customer, I want to choose a payment method, so that I can pay in my preferred way.

Acceptance Criteria:

- Given I have selected shipping

- When I view payment options

- Then I see: Cash on Delivery, Bank Transfer, Syrian payment methods

- And I can select one

- And COD may have additional fee displayed

Points: 5 | Priority: Must Have | Team: Frontend + Backend | Sprint: S4

Notes: API: GET /payment/methods

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-ORDER-004

Title: Order Summary Review

Story: As a Customer, I want to review my order before placing it, so that I can verify everything is correct.

Acceptance Criteria:

- Given I have completed all checkout steps

- When I view review step

- Then I see: items, shipping address, shipping method, payment method, order total breakdown

- And I can edit each section

- And I see terms and conditions checkbox

Points: 3 | Priority: Must Have | Team: Frontend | Sprint: S4

Notes: Final step before order placement

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-ORDER-005

Title: Place Order

Story: As a Customer, I want to place my order, so that I can complete my purchase.

Acceptance Criteria:

- Given I have reviewed my order

- When I click 'Place Order'

- Then order is created with pending status

- And inventory is reserved

- And I see order confirmation page

- And I receive confirmation email

Points: 8 | Priority: Must Have | Team: Backend + Frontend | Sprint: S4

Notes: API: POST /orders

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-ORDER-006

Title: Order Confirmation Page

Story: As a Customer, I want to see order confirmation after placing order, so that I know it was successful.

Acceptance Criteria:

- Given I have placed an order

- When order is created

- Then I see confirmation page with: order number, summary, estimated delivery

- And I can print order confirmation

- And I see 'Continue Shopping' button

Points: 3 | Priority: Must Have | Team: Frontend | Sprint: S4

Notes: Uses order store state

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-ORDER-007

Title: Order Status Tracking

Story: As a Customer, I want to track my order status, so that I know when to expect delivery.

Acceptance Criteria:

- Given I have placed an order

- When I view order details

- Then I see status timeline: Placed → Confirmed → Processing → Shipped → Delivered

- And current status is highlighted

- And I see timestamps for each status change

Points: 5 | Priority: Must Have | Team: Frontend + Backend | Sprint: S5

Notes: API: GET /orders/:id

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-ORDER-008

Title: View Order Details

Story: As a Customer, I want to view my order details, so that I can see what I ordered.

Acceptance Criteria:

- Given I have orders in my history

- When I click on an order

- Then I see: order number, date, status, items with images/prices, totals, addresses, payment method

Points: 5 | Priority: Must Have | Team: Frontend + Backend | Sprint: S5

Notes: API: GET /orders/:id

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-ORDER-009

Title: Cancel Order

Story: As a Customer, I want to cancel my order within a time window, so that I can change my mind.

Acceptance Criteria:

- Given my order is in Pending or Confirmed status

- When I click 'Cancel Order'

- Then I select cancellation reason

- And order is cancelled

- And inventory is released

- And I receive cancellation confirmation email

Points: 5 | Priority: Should Have | Team: Backend + Frontend | Sprint: S5

Notes: API: POST /orders/:id/cancel, only within 24 hours

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-ORDER-010

Title: Order Email Notifications

Story: As a Customer, I want to receive email notifications about my order, so that I stay informed.

Acceptance Criteria:

- Given I have placed an order

- When order status changes

- Then I receive email for: confirmation, shipped, delivered

- And emails are in Arabic or English based on my preference

Points: 5 | Priority: Must Have | Team: Backend | Sprint: S5

Notes: Uses Nodemailer + email templates

## MODULE 7: PAYMENTS

Stories: 6 | Backend: payment/ | Frontend: shared/components/payment-method-selector/

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PAY-001

Title: Pay with Cash on Delivery (COD)

Story: As a Syrian Customer, I want to pay cash on delivery, so that I can pay when I receive my order.

Acceptance Criteria:

- Given I select COD at checkout

- When I place order

- Then order is created with payment_status: pending

- And COD fee (if any) is added to total

- And order shows payment due on delivery

Points: 3 | Priority: Must Have | Team: Backend + Frontend | Sprint: S4

Notes: Primary payment method for Syrian market

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PAY-002

Title: Pay with Bank Transfer

Story: As a Customer, I want to pay via bank transfer, so that I can pay electronically.

Acceptance Criteria:

- Given I select Bank Transfer at checkout

- When I place order

- Then I see bank details (Syrian bank account info)

- And I can upload transfer receipt

- And order status shows 'Awaiting Payment Confirmation'

Points: 5 | Priority: Must Have | Team: Backend + Frontend | Sprint: S4

Notes: Manual verification by finance team

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PAY-003

Title: Payment Confirmation (Bank Transfer)

Story: As a Finance Manager, I want to confirm bank transfer payments, so that orders can proceed.

Acceptance Criteria:

- Given customer uploaded transfer receipt

- When I verify payment in admin panel

- Then I can approve or reject

- And approval updates order payment_status to: paid

- And customer receives notification

Points: 5 | Priority: Must Have | Team: Backend + Frontend (Admin) | Sprint: S5

Notes: Admin panel feature

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PAY-004

Title: View Payment History

Story: As a Customer, I want to see my payment history, so that I can track my transactions.

Acceptance Criteria:

- Given I have completed orders

- When I view payment history in account

- Then I see: date, order number, amount, payment method, status

- And amounts display in Syrian Pounds (SYP)

Points: 3 | Priority: Should Have | Team: Frontend + Backend | Sprint: S5

Notes: API: GET /users/payments

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PAY-005

Title: Payment Failure Handling

Story: As a Customer, I want clear feedback when payment fails, so that I can retry or use different method.

Acceptance Criteria:

- Given payment processing fails

- When error occurs

- Then I see clear error message

- And I can retry or select different payment method

- And my cart is preserved

Points: 3 | Priority: Must Have | Team: Frontend + Backend | Sprint: S4

Notes: Error handling flow

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-PAY-006

Title: Order Total Calculation

Story: As a Customer, I want accurate order total calculation, so that I know exactly what I'm paying.

Acceptance Criteria:

- Given I have items in cart and selected shipping

- When totals calculate

- Then I see: Subtotal, Discount (if promo applied), Shipping, Tax (if applicable), Grand Total

- And all amounts in SYP with proper formatting

Points: 5 | Priority: Must Have | Team: Backend | Sprint: S4

Notes: API: GET /cart/calculate-totals

## MODULE 8: SHIPPING & FULFILLMENT

Stories: 5 | Backend: shipments/ | Frontend: checkout shipping step

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-SHIP-001

Title: Calculate Shipping Cost

Story: As a Customer, I want to see shipping cost before checkout, so that I can budget accordingly.

Acceptance Criteria:

- Given I have items in cart

- When I enter shipping address or select governorate

- Then I see estimated shipping cost

- And cost varies by: weight, destination, shipping method

Points: 5 | Priority: Must Have | Team: Backend + Frontend | Sprint: S4

Notes: API: POST /shipping/calculate

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-SHIP-002

Title: Track Shipment Status

Story: As a Customer, I want to track my shipment, so that I know when to expect delivery.

Acceptance Criteria:

- Given my order is shipped

- When I view shipment tracking

- Then I see: carrier name, tracking number, status updates, estimated delivery date

- And I can click tracking number to see carrier page (if available)

Points: 5 | Priority: Must Have | Team: Frontend + Backend | Sprint: S5

Notes: API: GET /shipments/:orderId

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-SHIP-003

Title: Syrian Shipping Companies Integration

Story: As a Platform Admin, I want to configure Syrian shipping companies, so that we can deliver across Syria.

Acceptance Criteria:

- Given admin panel shipping settings

- When I configure shipping company

- Then I can set: name, logo, rate table by governorate, estimated delivery times

- And rates are used in checkout shipping calculation

Points: 8 | Priority: Must Have | Team: Backend | Sprint: S4

Notes: Admin configuration - Damascus, Aleppo, Homs, etc.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-SHIP-004

Title: Delivery Time Estimation

Story: As a Customer, I want to see estimated delivery date, so that I can plan to receive my order.

Acceptance Criteria:

- Given I select shipping method

- When shipping is calculated

- Then I see estimated delivery date range

- And estimate accounts for Syrian holidays and weekends (Friday)

Points: 3 | Priority: Should Have | Team: Backend | Sprint: S5

Notes: Business days calculation

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-SHIP-005

Title: Shipping Status Notifications

Story: As a Customer, I want notifications when shipment status changes, so that I stay informed.

Acceptance Criteria:

- Given my order is being shipped

- When carrier updates status

- Then I receive email notification

- And notification includes current status and next expected action

Points: 5 | Priority: Should Have | Team: Backend | Sprint: S5

Notes: Event-driven notifications

## MODULE 9: ADDRESSES & LOCATIONS

Stories: 6 | Backend: addresses/ | Frontend: features/account/addresses/

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-ADDR-001

Title: Add New Address

Story: As a Customer, I want to add a new address to my account, so that I can use it for orders.

Acceptance Criteria:

- Given I am on address book page

- When I click 'Add New Address'

- Then I see form with: Full Name, Phone, Governorate dropdown, City dropdown (filtered by governorate), District, Street, Building, Floor, Additional details

- And I can mark as default shipping/billing

Points: 5 | Priority: Must Have | Team: Frontend + Backend | Sprint: S3

Notes: API: POST /addresses

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-ADDR-002

Title: Syrian Governorate Hierarchy

Story: As a Customer, I want to select Syrian locations hierarchically, so that my address is accurate.

Acceptance Criteria:

- Given I select Governorate (e.g., Damascus)

- When governorate is selected

- Then City dropdown loads cities for that governorate

- And District dropdown loads districts for selected city

- And validation ensures complete address

Points: 8 | Priority: Must Have | Team: Frontend + Backend | Sprint: S3

Notes: Uses syrian-governorate-dropdown component, API: GET /addresses/governorates

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-ADDR-003

Title: Edit Existing Address

Story: As a Customer, I want to edit my saved addresses, so that I can keep them up to date.

Acceptance Criteria:

- Given I have saved addresses

- When I click edit on an address

- Then I see pre-filled form

- And I can update any field

- And changes are saved

Points: 3 | Priority: Must Have | Team: Frontend + Backend | Sprint: S3

Notes: API: PATCH /addresses/:id

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-ADDR-004

Title: Delete Address

Story: As a Customer, I want to delete an address, so that I can remove outdated addresses.

Acceptance Criteria:

- Given I have multiple addresses

- When I click delete on an address

- Then I see confirmation dialog

- And confirming removes address

- And I cannot delete my only/default address

Points: 2 | Priority: Must Have | Team: Frontend + Backend | Sprint: S3

Notes: API: DELETE /addresses/:id

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-ADDR-005

Title: Set Default Address

Story: As a Customer, I want to set a default address, so that checkout is faster.

Acceptance Criteria:

- Given I have multiple addresses

- When I mark address as default

- Then it becomes default for shipping

- And previous default is unmarked

- And checkout pre-selects this address

Points: 3 | Priority: Must Have | Team: Frontend + Backend | Sprint: S3

Notes: API: PATCH /addresses/:id/default

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ID: SS-ADDR-006

Title: Address Validation

Story: As a Customer, I want address validation, so that my delivery address is complete.

Acceptance Criteria:

- Given I enter an address

- When I submit

- Then system validates: required fields, phone format (Syrian +963), valid governorate/city combination

- And errors display in Arabic/English based on preference

Points: 3 | Priority: Must Have | Team: Frontend + Backend | Sprint: S3

Notes: Syrian phone regex: /^\+963[0-9]{9}$/